## Slide 1
Oracle Data Warehouse Migration
Snowflake Cost Analysis & Business Case
How We Calculate · What We Predict · What It Costs
Prepared for CFO Review
Part 1
Oracle Data Points
4 key metrics collected
Part 2
Conversion Formula
5-step Oracle → Snowflake cost
Part 3
Cost Scenarios
$120K · $275K · $500K range
Confidential · CFO Review · 2026

## Slide 2
Part 1 — Oracle Current State: What We Measure
Slide 2 of 8
THE 4 DATA POINTS WE COLLECT FROM ORACLE
DATA POINT | WHAT IT MEASURES | WHY IT MATTERS
disk_reads | Physical blocks Oracle read from storage per job | True I/O baseline — our starting volume number
buffer_gets | Logical reads Oracle served from memory cache | Identifies what Snowflake result cache absorbs free
rows_processed | Exact rows each SQL statement touched per run | Informs Snowflake micro-partition scan estimates
elapsed_time | Actual wall-clock seconds each job ran | Oracle baseline to validate Snowflake benchmarks
KEY FACTS ABOUT OUR WORKLOAD
48 hours of Oracle batch jobs in a 24-hour window
600 PL/SQL objects averaging 1,000–3,000 lines each
~1.2 million lines of procedural Oracle logic in total
Top 20 jobs = 80–85% of total daily read volume
6 TB total data volume in Oracle today
★ Focus: Top 20 jobs by physical I/O drive 80–85% of daily read cost. We measure and benchmark these first — everything else is a rounding error.
HOW EACH DATA POINT FEEDS THE COST MODEL
disk_reads →
Converted to GB — the starting volume for our entire formula
buffer_gets →
Shows what Snowflake result cache serves free (zero credit cost)
rows_processed →
Tells us how many Snowflake micro-partitions will be scanned
elapsed_time →
Oracle runtime baseline used to cross-validate Snowflake results
Confidential · CFO Review · 2026

## Slide 3
Part 2 — How We Convert Oracle Reads to Snowflake Cost
Slide 3 of 8
5-Step Formula · Live Example: 100 GB Oracle Physical Read / Day
1
↓
STEP 1 — Convert Oracle Blocks to GB
disk_reads × 8,192 bytes ÷ 1,000,000,000 = GB read per day
12,500,000 disk_reads → 102 GB physically read by Oracle per day
2
↓
STEP 2 — Apply Snowflake Compression
Oracle GB ÷ 3.5 (Snowflake columnar auto-compression ratio)
102 GB ÷ 3.5 = 29 GB stored in Snowflake (70% smaller)
3
↓
STEP 3 — Apply Column Selectivity
Snowflake reads only queried columns — not the full row width like Oracle
29 GB × 15% column selectivity = 4.4 GB (reading 3 cols of 20)
4
↓
STEP 4 — Apply Partition Pruning
Date-clustered tables skip non-matching micro-partitions entirely
4.4 GB × (1 − 95% pruning) = 0.22 GB actually scanned
5
STEP 5 — Convert GB Scanned to Dollar Cost
GB ÷ 100 GB/min ÷ 60 × 4 credits/hr × $7/credit = cost
0.22 GB → $0.001 per execution · 500 job runs/day = $0.50/day for one job
Full Formula: disk_reads × 8,192 ÷ 1B ÷ 3.5 × col% × (1−pruning%) ÷ 100 GB/min ÷ 60 × 4 credits × $7
Confidential · CFO Review · 2026

## Slide 4
Pricing Clarification — $7 Per Credit vs $7 Per Hour
Slide 4 of 8
This is the most common misquote in early Snowflake conversations. Confirm before presenting.
THREE POSSIBLE INTERPRETATIONS OF '$7'
SCENARIO | CREDIT PRICE | XS COST / HR | MEDIUM COST / HR | IMPACT ON DECK
$7 per credit | $7 / credit | $7 / hr | $28 / hr | Our numbers are CORRECT ✓
$7/hr for XS only | $7 / credit | $7 / hr | $28 / hr | Our numbers are CORRECT ✓
$7/hr flat for any WH | $1.75 / credit | $7 / hr | $7 / hr | All estimates DROP 75%
CREDIT CONSUMPTION BY WAREHOUSE SIZE — AT $7 PER CREDIT
WAREHOUSE SIZE | CREDITS / HR | COST / HR @ $7 | PLANNED USAGE
XS | 1 credit/hr | $7 / hr | Dev / QA only
Small | 2 credits/hr | $14 / hr | Ad hoc and reporting queries
Medium ← PRIMARY BATCH | 4 credits/hr | $28 / hr | Main nightly ETL warehouse
Large | 8 credits/hr | $56 / hr | Poor migration scenario only
XL | 16 credits/hr | $112 / hr | Not planned
⚠ Action Required: Confirm with the Snowflake account team — is $7 per credit or per hour for a specific warehouse? If $7/credit → our $275K estimate stands. If $7/hr for Medium → credit price is $1.75 and all estimates reduce by 75%.
Confidential · CFO Review · 2026

## Slide 5
Part 3 — What Snowflake Will Cost Us Annually
Slide 5 of 8
Assumes: $7 per credit · Medium Warehouse = 4 credits/hr = $28/hr · Optimised migration quality
BUCKET 1 — COMPUTE
48hr Oracle → 12–18hr on Snowflake
2 × Medium WH to fit 24-hour window
Medium WH = $28/hr (4 credits × $7)
2 WH × 4 cr × 12 hrs = 96 credits/day
96 credits × $7/credit = $672/day
$672 × 22 business days = $14,800/mo
+ 25% dev/QA/ad hoc buffer = $18,500/mo
Annual Compute = $220,000
$220,000 / year
BUCKET 2 — STORAGE
6 TB Oracle data today
Snowflake compresses 3–4× columnar
6 TB ÷ 3.5 = ~2 TB in Snowflake
2 TB × $23/TB/month = $46/month
Annual Storage = ~$550
Negligible vs compute cost
~$550 / year
BUCKET 3 — HIDDEN COSTS
Additional Snowflake meters
not included in WH compute
· Snowpipe data ingestion
· Time Travel retention
· Serverless task execution
· Materialised view refresh
25% buffer on compute:
$220K × 25% = $55,000/yr
$55,000 / year
TOTAL ANNUAL SNOWFLAKE PLATFORM COST
COST BUCKET | ANNUAL COST
Compute (optimised migration · 2 × Medium WH · 12 hrs/day) | $220,000
Storage (6 TB Oracle → 2 TB compressed @ $23/TB/month) | $550
Hidden platform costs (25% buffer on compute) | $55,000
TOTAL ANNUAL SNOWFLAKE COST | ~ $275,000
Confidential · CFO Review · 2026

## Slide 6
The Range Depends on One Thing — Migration Quality
Slide 6 of 8
Pruning ratio is the single variable that moves cost between $120K and $500K per year. It is entirely within our control.
 | CONSERVATIVE | BASE CASE ★ | OPTIMISTIC
Migration approach | Lift and shift | Moderate rewrite | Full optimisation
PL/SQL redesign | Minimal | Partial | Complete
Pruning ratio | 20 – 40% | 70 – 85% | 90 – 97%
GB scanned / day | 80 – 100 GB | 15 – 35 GB | 1 – 5 GB
Warehouse needed | 2 × Large | 2 × Medium | 1 × Medium
Effective rate | $112/hr (2×$56) | $56/hr (2×$28) | $28/hr (1×$28)
CONSERVATIVE
Snowflake Annual
~$500K
Migration Cost
$6M one-time
Payback Period
12 years
Risk Level
HIGH
BASE CASE ★
Snowflake Annual
~$275K
Migration Cost
$4M one-time
Payback Period
4 years
Risk Level
MEDIUM
OPTIMISTIC
Snowflake Annual
~$120K
Migration Cost
$3M one-time
Payback Period
2.3 years
Risk Level
LOW
At $7 per credit: Medium WH = $28/hr · Large WH = $56/hr · Poor migration forces larger warehouses — compounding the cost difference
Confidential · CFO Review · 2026

## Slide 7
Executive Summary — What This Means for the Business
Slide 7 of 8
THE NUMBERS
Pricing basis
$7 per credit (to be confirmed)
Medium WH effective rate
$28 / hr (4 credits × $7)
Oracle all-in cost today
$800K – $2M per year
Snowflake base case
~$275K per year
Annual saving
$525K – $1.7M per year
Migration investment
$3M – $6M (one-time)
Payback period
2.3 – 4 years (base case)
KEY TAKEAWAYS
$7 is per credit — not per hour
A Medium warehouse costs $28/hr. This is the most common misquote in early Snowflake pricing conversations.
Storage cost is negligible
6 TB Oracle compresses to 2 TB at $550/year. This is not a storage conversation.
Compute is 80% of the Snowflake bill
Runtime is driven by GB actually scanned — not GB stored. Partition pruning controls this entirely.
600 PL/SQL objects are the migration risk
Poorly rewritten procedures trigger full table scans and push annual cost from $120K to $500K.
Sub-3-year payback is achievable
Requires base case migration quality or better. Proper investment in the rewrite makes this realistic.
"We estimate $275,000/year for Snowflake at $7/credit ($28/hr Medium WH). One-time migration: $3M–$6M. Break even in 4 years. Saving $500K+ annually from year 5 onwards."
Confidential · CFO Review · 2026

## Slide 8
Open Items — What We Need to Confirm Before Presenting
Slide 8 of 8
Six items must be resolved to lock down the numbers. Items 1 and 2 have the highest impact on the business case.
# | OPEN ITEM | WHY IT MATTERS | OWNER | PRIORITY
1 | Confirm $7 = per credit, not per hour | Changes every cost number by 4× if misunderstood. Highest single impact item in this deck. | Snowflake account team | CRITICAL
2 | Oracle all-in annual cost (license + infra + people) | Foundation of the payback calculation. Without this number no business case exists. | Finance / IT leadership | CRITICAL
3 | Column selectivity % for top 20 batch jobs | Refines Step 3 of formula from estimated 15% to the actual figure from query plans. | Engineering | HIGH
4 | Benchmark top 5 jobs on Snowflake | Validates formula against real partitions_scanned output. Converts estimate to evidence. | Engineering — Snowflake POC | HIGH
5 | Confirm contracted credit rate | On-demand list rate vs negotiated enterprise rate can differ 30–40%. Affects all numbers. | Procurement / Snowflake AE | MEDIUM
6 | Snowflake edition required | Business Critical adds ~33% to credit price. Likely mandatory for regulatory compliance. | Security / Compliance | MEDIUM
Once items 1 and 2 are confirmed the deck numbers can be finalised and presented with full confidence.
Confidential · CFO Review · 2026