## Slide 1
SWP Cloud Model
SFTP
Server
👥
Customer
TLS, MFA/SSO, IP Whitelisting
Used for browser and REST APIs, including loader file uploads.
Optionally, the client may also download files via this method.
Internet
Security and Compliance
Identity Boundary: MFA or SAML SSO
Network Boundary: Source NAT IP Whitelisting
Encryption: TLS1.2 and TLS1.3 with PFS
Cloudflare Edge WAF
in blocking mode
SEI will push daily file
extracts to the client site
using SFTP as they are
available
SWP on the
SEI OCI
Landing Zone
OCI Ashburn
IPSec for Hybrid
Connectivity
🏠
SEI On-Premises Oaks
©2026 Brown Brothers Harriman & Co. Confidential & Proprietary. Not to be reproduced without the explicit consent of BBH & Co.

## Slide 2
BBH SWP Implementation – Integrated Program Plan
In Progress
At Risk
Planned
Extended
Dependency
Apr
'26
May
'26
Jun
'26
Jul
'26
Aug
'26
Sep
'26
Oct
'26
Nov
'26
Dec
'26
Jan
'27
Feb
'27
Mar
'27
Apr
'27
May
'27
Jun
'27
Jul
'27
Aug
'27
Sep
'27
Oct
'27
Nov
'27
Dec
'27
Work Stream / Task
SWP Sign-Off
▲
TAF 2.0 Stable Release
▲
Requirements & Technology
Business Requirements
Business Requirements
Technical Requirements
Technical Requirements
System Integration Plan & Architecture
Data Profiling & Discovery
Data Profiling & Discovery
▲
Security Controls Sign-Off
▲
Technology & Infrastructure
Data Mapping & Migration
Data Mapping & Migration
▲
SWP Configuration & Verification
SWP Configuration & Verification
▲
BBH Environment Config & Setup
BBH Environment Config & Setup
Development
Integration Setup (BBH & SEI)
Integration Setup (BBH & SEI)
BBH Development
BBH Development
▲
SEI Development (System Integration Build)
SEI Development (System Integration Build)
▲
Testing
Test Execution (SIT, UAT, Parallel/Offline, Performance, Data Release)
Test Execution (SIT, UAT, Parallel/Offline, Performance, Data Release)
▲
Change Management
Analyst Training (Internal)
Analyst Training (Internal)
Training Strategy & Plan
Training Strategy & Plan
Training Content & Prep
Training Content & Prep
Implementation Plan & Condition
Implementation Plan & Condition
Transition to BAU Prep
Transition to BAU Prep
Contract
Contract Sign-Off
▲
©2026 Brown Brothers Harriman & Co. Confidential & Proprietary. Not to be reproduced without the explicit consent of BBH & Co.