## Slide 1
BBH × PLAID | OPEN BANKING INITIATIVE
EXECUTIVE BRIEFING · June 2026
PENDING
APPROVAL
THE ASK
Enable Open Banking via Plaid Core Exchange (FDX)
Integrate BBH Capital Partners accounts with Plaid's Core Exchange, exposing read-only FDX/OFX account data to authorized fintech applications via OAuth 2.0.
Allow clients to grant consent through Plaid Link, enabling secure data sharing without exposing BBH credentials.
Scope limited to account holdings, balances, transactions, and contact data — payments and asset transfers explicitly excluded.
DECISIONS REQUIRED FROM LEADERSHIP
▸ ARB approval of architecture & security design (conditional approval acceptable to unblock engineering)
▸ Legal escalation: General Counsel, Head of Risk, CISO sign-off on Plaid contract gaps & FDX indemnity
▸ Business leader acceptance of data custody and privacy risk before endpoint goes live
WHERE WE ARE
IN PROGRESS
Architecture & Design
End-to-end OAuth 2.0 flow, FDX/OFX inbound schema, outbound Plaid hub, and STRIDE threat model are fully documented.
SUBMITTED
ARB Review
Formal ARB submission complete. Security controls, infrastructure Q&A, and NYDFS compliance analysis presented for Board sign-off.
ESCALATION REQUIRED
Legal Review
BBH Legal completed initial review of Plaid Data Partner Terms and FDX API License. Material gaps identified — cannot execute contract until resolved.
CONFIDENTIAL · BBH Capital Partners Technology · Plaid / FDX ARB Submission · v4.2

## Slide 2
RISKS, CONCERNS & NEXT STEPS
BBH × PLAID OPEN BANKING INITIATIVE · June 2026
PENDING
APPROVAL
LEGAL CONCERNS
No BBH Skin-in-the-Game
Plaid has no direct regulatory obligation to BBH clients — accountability gap if data is misused.
Contract Gaps
Current simple-letter agreement insufficient. Need stronger BBH–Plaid terms mirroring the Addepar-style contract with liability caps and indemnity parity.
Regulatory Ambiguity
Unclear which party bears NYDFS, CCPA, and GDPR regulatory duties over client data. Compliance responsibility gaps must be resolved pre-launch.
Private Bank Privacy Risk
PB clients expect heightened data protection. Exposing data through a third-party intermediary conflicts with those expectations.
Business Buy-in Required
Business owners must formally accept the risk. Endpoint cannot go live until contractual and cyber security issues are fully resolved.
SECURITY CONCERNS
Phishing & Spoofing Risk
Users enter credentials into Plaid's portal bearing BBH branding — adversaries can clone the portal to harvest credentials. Plaid's anti-spoofing controls must be validated.
MFA & NYDFS 500.12
Plaid must operate within BBH's MFA requirements and Risk-Based Step-up Authentication controls per NYDFS Part 500.12 regulations.
Independent Kill Switch
BBH must be able to block Plaid access instantly without impacting direct user logins — geo-blocking by country/region also required.
Log Access & SIEM
BBH requires access to Plaid's system admin logs and user auth details, authentication log ingestion into Splunk/SIEM, and RSA risk tool integration.
DFS / SOC Obligations
DFS audit trail requirements and SOC compliance implications of delegating auth flows to a third-party intermediary must be assessed and documented.
DATA MOVEMENT CONCERNS
Persistent Data Caching
Plaid caches identity data, account/routing numbers, and raw transactions. Retention continues up to 30 days post-revocation — extending BBH's exposure window.
Ongoing Refresh Cycle
Plaid performs periodic refreshes every 4–6 hours without explicit BBH initiation — data is continuously pulled and held outside BBH's perimeter.
Data Enrichment Outside BBH
Plaid enriches transaction data (merchant names, category labels, overrides) independently — transformations occur outside BBH's control or audit trail.
NYDFS / CCPA / GDPR Gap
Plaid's confidentiality obligations fall below BBH standards. Data residency and processing jurisdiction are unaddressed in the current agreement.
Encryption: Adequate but Unenforceable
Plaid uses AES-256 at rest and TLS 1.2+ in transit — technically sound, but these commitments are not contractually enforceable under current terms.
NEXT STEPS
1
ARB Decision
Conditional approval with legal carve-out to unblock engineering
2
Legal Escalation
GC, Head of Risk & CISO sign-off on contract gaps, liability caps, indemnity
3
Plaid / FDX Negotiation
Mutual liability caps, NYDFS/CCPA processing terms, mandatory arbitration
4
Pilot Scope Definition
Restrict to Private Bank clients only to limit initial data exposure scope
CONFIDENTIAL · BBH Capital Partners Technology · Plaid / FDX ARB Submission · v4.2